Team Leader report

How We Worked For this project, we worked in sprints. To make sure we all understood the architecture, we rotated tasks: for every feature, one person made the UML diagrams and someone else wrote the code. It was a good way to double-check our work.

Who Did What:

- Yanis designed Match ➝ Rayan coded it.

- Rayan designed User & Payement➝ Yanis coded it.

- Marius designed Tournament & Game Catalog ➝ Seb coded it.

- Seb designed Team, Basket & Product ➝ Marius coded it.

Timeline

Sprint 1 We started with the most important parts to get the app running:

- Marius: Team management

- Yanis: User management

- Seb: Game catalog

- Rayan: Match management

Issues: We had a bit of a problem with the User and Match parts. Yanis went away for the holidays and actually got stuck at his ski resort. Because of that, he couldn't finish the coding for the User part on time.

Between Sprints & Return from Break

- Database: Marius took care of the Product Management and deployed the remote database. It was actually surprisingly easy to set up.

- Merging: During the session right after the holidays, Seb and Rayan took care of merging all the different branches so we could continue on a clean version.

Sprint 2 Once the database was online and the code was merged, we finished the rest:

- Marius: Basket management

- Seb: Tournament management

- Yanis: Made the UI look better + Payment management

- Rayan: fixed issues that where still around